Mohammed Roshan

23BCE1575

# Agile Development Plan

## Smart Community Health Monitoring & Early Warning System

## 1️)Agile Model Overview

The Agile development model is used to implement the Smart Community Health Monitoring and Early Warning System in an iterative and incremental manner.
 The entire system is divided into multiple sprints, where each sprint delivers a working and testable module of the project.

This approach is suitable for the project because it involves:

- Multiple modules (health data, water data, AI, alerts, dashboard)

- Continuous improvement based on feedback

- Gradual integration of components

## 2️)Agile Roles

| Role | Responsibility |
| --- | --- |
| Product Owner | Defines requirements (Faculty / Problem Statement) |
| Scrum Master | Plans sprints and coordinates development |
| Development Team | Designs, codes, tests, and integrates modules |

## 3️)Product Backlog

The product backlog contains all major features derived from the SRS:

- Health data collection (ASHA, clinics, volunteers)

- Water quality monitoring

- Backend server & database

- AI/ML outbreak prediction

- Alert & notification system

- Dashboard visualization

- Awareness & education module

- Multilingual and offline support

- Testing and integration

## 4️)Sprint-wise Agile Plan

### Sprint 1: Requirement Analysis & Planning

Duration: 1 Week

Activities:

- Study problem statement

- Prepare SRS document

- Design system architecture

- Identify user roles and data flow

Deliverables:

- Approved SRS

- System architecture diagram

### Sprint 2: Health Data Collection Module

Duration: 1 Week

Activities:

- Develop health data entry forms

- ASHA worker and clinic data input

- Community volunteer reporting

- Offline data storage support

Deliverables:

- Working health data collection module

### Sprint 3: Water Quality Monitoring Module

Duration: 1 Week

Activities:

- Manual water test data entry

- Simulated IoT sensor data input

- Storage of water quality parameters

Deliverables:

- Integrated water quality data module

### Sprint 4: Backend Server & Database

Duration: 1 Week

Activities:

- Backend API development

- Database schema creation

- Data validation and storage logic

Deliverables:

- Centralized backend and database

### Sprint 5: AI/ML Outbreak Prediction Module

Duration: 1 Week

Activities:

- Analyze health and water data

- Implement basic AI/ML or rule-based model

- Risk level classification (Low / Medium / High)

Deliverables:

- Outbreak prediction and risk analysis module

### Sprint 6: Alert & Notification System

Duration: 1 Week

Activities:

- Define alert conditions

- Implement SMS / app notification logic

- Notify health authorities

Deliverables:

- Functional alert and notification system

### Sprint 7: Dashboard & Awareness Module

Duration: 1 Week

Activities:

- Dashboard for maps, trends, hotspots

- Display health and water data

- Awareness and hygiene education content

- Multilingual content support

Deliverables:

- Monitoring dashboard

- Awareness module

### Sprint 8: Testing, Integration & Review

Duration: 1 Week

Activities:

- Functional testing

- Integration testing

- Bug fixing

- Final review and documentation

Deliverables:

- Fully integrated system

- Ready-for-demo project

6️)Advantages of Agile for This Project

- Early detection of issues

- Continuous testing and improvement

- Easy handling of requirement changes

- Modular development of complex healthcare system

7️)One-Line Agile Summary

“We used the Agile model to develop the system in multiple sprints, where each sprint delivered a functional module such as data collection, AI-based analysis, alerts, and dashboards.”